Sprint Review and Retrospective

Eddie O’Brien

4/15/2026

Every role on the scrum team is crucial to the success of the project, and each one made significant contributions.  As scrum master, I facilitated all scrum events, helped address and remove impediments, and made sure the team stayed focused and free of distractions. The product owner provided the team with clear and understandable direction (especially when the decision was made to shift to wellness/detox vacation packages) and prioritized the product backlog. The developers made efficient updates to the Top 5 Destinations slideshow with new wellness/detox packages. The tester changed test cases to match the new requirements. These roles and responsibilities kept us well organized and helped us to adapt quickly to the changing requirements.

The scrum-agile approach helped us complete user stories more effectively than a traditional Waterfall method would have. Breaking work into small, manageable chunks using user stories allowed the developers to deliver working code every sprint. For example, when the product owner changed the focus to detox/wellness travel packages, we were able to rearrange the backlog and complete the updated slideshow within the sprint. The fast-paced and adaptive nature of Agile allowed us to deliver working bits of code as we went, rather than waiting until the end of the development cycle like in waterfall.

The scrum-agile approach was great at handling interruptions and changes in direction. When management requested a major shift to wellness destinations mid-project, we did not have to start over. Instead, we held a quick meeting, reorganized the product backlog, and updated the user stories. The short sprints and constant communication allowed us to effectively change course without much disruption, something that would have been much more difficult in a waterfall model.

Effective communication was integral to our success. I regularly sent clarifying emails to the product owner and tester and facilitated open discussions in our team posts. For example, when the developers needed specific wellness destination details, a targeted email resulted in quick, useful responses. These practices encouraged teamwork and prevented misunderstandings that commonly occur during major requirement changes.

We benefited greatly from using a shared task board (like Azure Boards) combined with core Scrum events. Daily scrums kept everyone on track, sprint reviews allowed the product owner to give timely feedback, and sprint retrospectives helped us continuously improve. These tools and events created transparency and accountability across the team.

Some of the pros of agile include fast adaptation to changing requirements (like with the change to wellness destinations), continuous delivery of working software, improved team collaboration and morale, and better visibility of progress and impediments.  Some cons are that the project required more frequent communication and coordination and the Initial learning curve when transitioning from waterfall

Overall, I think the Scrum-Agile approach was the best choice for the SNHU Travel project. The ability to adapt on the fly while still delivering working features made Agile a much better choice than waterfall for this type of application.